**Sprint 1 Report**

UCSC Academic Planner

Slug Planners

4/26/2023

**Actions to Stop Doing:**

* This team should stop making scrum meetings at the last second.
  + We should try to make meetings at least a day before to make sure everyone can make it.

**Actions to Start Doing:**

* Check project calendar more often
  + We have missed a few scrum deadlines so we need to start checking the calendar more.
* Assign tasks and discuss earlier
  + We assigned tasks pretty late into the sprint and so this sprint we should start doing it earlier
* More updates on how we are doing in the project
  + We should update each other more often on how our individual tasks are doing. That way we can help each other out if someone is struggling.

**Actions to keep Doing:**

* Keep going to meetings on time
  + We have been meeting on time for the most part so we should keep this up in order to make sure we know what we have to do for the project.
* Keep working well on adding/completing different user stories to the project
  + We did a good job implementing some features this sprint, we should continue to implement great features.


**Work completed/not completed:**

* **Team Work**
* Jin worked on the access to department website through dropdown menu
* Sean worked on getting the selenium scraper working
* Brandan worked on setting up the react web app and creating the logo
* Betros created the menu for major and home pages
* Michelle has been working on the frontend part of the web app
* **User Stories Completed**
  + 1.1 As a UCSC student I want to be able to create a 4 year academic plan so that I will be able to plan ahead [3]
  + 1.3 As an ECE Major I want access the department website through a options/button so that I can get extra information on my major [3]
  + 1.2 As a student I want to be able to have an option for generating my plan using a friendly web application.
* **User Stories Not Completed**
  + 1.4 As a CS student I want to be able to see the courses I need to take [3]
  + 1.5 As a UCSC student I want to see if I can declare my major with the classes I have taken [3]

**Work completion rate:**

* 3 User Stories Complete
* About 9 estimated work hours
* 13 days in sprint
* Ideal work hours per day is 1/day for 13 days = 13 hours.
* Average user stories per day is 0.38

**Total Burnup Chart**

****