**Sprint 3 Report**

UCSC Academic Planner

Slug Planners

5/24/2023

**Actions to Stop Doing:**

* Stop missing deadlines!
  + We have not met our task goals for the past 2 sprints so this sprint we really need to buckle down and get everything ready for the finalized project. This means really meeting all of our goals.

**Actions to Start Doing:**

* Stay on task
  + With the final sprint coming up, we need to stay on task as a group and make sure the project is in a finalized state by the end of this next sprint. We can do this by staying on task and getting our work done.
* Keep a clear vision for the project
  + Even though the last sprint is coming up, we aren’t sure of some of the things we want to implement. We need to make sure our next sprint plan is clear and that everyone knows what they should be doing.
* Finish all of our tasks!
  + Since it is the final sprint we need to finish all of the user story tasks instead of just most of them
* Make code fit a style guide
  + Some of our code is not documented/using a style guide so we should change this before the end of the project so it will be more readable

**Actions to keep Doing:**

* Keep communicating well
  + Everyone answers on Slack channel pretty fast and we have made all our meeting times together.
* Keep creating good features
  + Keep making sure features are not half-baked and live up to their quality.

**Work completed/not completed:**

* **Team Work**
* Sean started webscraping major requirements and departments
* Betros set up a firebase database
* Michelle helped incorporate the database with the json information and react
* Jin and Brandan worked on frontend features
* **User Stories Completed**
  + 3.1 I am someone interested in UCSC and want to see a list of required courses for majors. [6]
    - Added major requirements for some majors
* **User Stories Not Completed**
  + 3.2 I am a UCSC student and I want to see if I fulfill all GE/major requirements to declare[5]
    - Almost done just need to implement a checker for if a certain majors hits all of the required classes
  + 3.3 I am a UCSC student and I want to see if I can graduate[5]
    - Almost done just need to implement a checker for if a certain majors hits all of the required classes to graduate
  + 3.4 I have a schedule that I made already, but want to make changes/possibly add classes [3]
    - Almost done as well brandan is working on drag/drop

**Work completion rate:**

* 1 User Stories Complete
* About 12 estimated work hours
* 14 days in sprint
* Ideal work hours per day is 1/day for 14 days = 14 hours.
* Average user stories per day is 0.007
* While our user story completion is low I think it is because we spread ourselves too thin and worked on many tasks at the same time instead of one at a time. All of the user stories are close to completion. (For example, database is done).

**Total Burnup Chart**

